## Slide 1
CITY FACILITY UPDATE
Interim Improvements
Jury Trials
Permanent Facilities

## Slide 2: DISCUSSION TOPICS
FACILITIES BACKGROUND
INTERIM COURT IMPROVEMENTS
TEMPORARY COURT DISPLACEMENT
PERMANENT FACILITIES

## Slide 3: FACILITIES BACKGROUND
CITY MUNICIPAL COURT/COUNCIL CHAMBERS (1959), CITY HALL (1983)
MUNICIPAL COURT:
DOES NOT MEET MINIMUM WASHINGTON STATE SAFETY AND SECURITY ELEMENTS (VARIOUS)
DOES NOT PROVIDE ADEQUATE SPACE FOR CLIENT CONSULTATION
LACKS ADEQUATE SPACE FOR JURY TRIALS
OUTDATED HVAC EQUIPMENT
WORN FIXTURES AND FURNITURE
INADEQUATE SIZE FOR GROWING CITY
CITY HALL:
DOES NOT MEET MINIMUM WASHINGTON STATE SAFETY AND SECURITY ELEMENTS (VARIOUS)
DOES NOT PROVIDE ADEQUATE SPACE FOR CLIENT CONSULTATION
LACKS ADEQUATE SPACE FOR JURY TRIALS
OUTDATED HVAC EQUIPMENT
WORN FIXTURES AND FURNITURE
INADEQUATE SIZE FOR GROWING CITY

## Slide 4: FACILITIES BACKGROUND
COMPREHENSIVE PLAN (2016): NEW OR EXPANDED CITY FACILITY PLANNING SHOULD BEGIN, NEW FACILITIES IN PLACE BY MID 2020’S
2019, 2020 (COUNCIL DISCUSSIONS): CO-LOCATION OF FACILITIES PREFERRED, DOWNTOWN LOCATION PREFERRED.
  2019: OLD MAIN PROPOSAL DECLINED, “FULL” BANKED CAPACITY DECLINED
2019 (2020 BUDGET): INTERIM COURTROOM IMPROVEMENTS TO ADDRESS SECURITY/SAFETY SHOULD BE COMPLETED AS SOON AS POSSIBLE

## Slide 5: FACILITIES BACKGROUND
2020 OBJECTIVES (FROM 2019):
  INTERIM COURT IMPROVEMENTS
  INITIATE DESIGN AND DETERMINE LOCATION FOR PERMANENT FACILITIES
  PROGRESS ON FUNDING FOR PERMANENT FACILITIES

## Slide 6: FACILITIES BACKGROUND
COVID: THINGS HAVE CHANGED
  PERMANENT FUNDING WILL NOT BE PURSUED IN 2020
  PLANNING AND DESIGN FOR INTERIM IMPROVEMENTS WERE DELAYED
    INCORPORATION OF COVID-RELATED MODIFICATIONS
  PERMANENT FACILITY PLANNING HAS BEEN SCALED DOWN
    INSTEAD INITIATED COST-EFFECTIVE INTERNAL EVALUATION OF SPACE AND PROGRAMMING NEEDS

## Slide 7: FACILITIES BACKGROUND
DECISION POINTS
  MAINTAIN CONCLUSIONS THAT NEW OR EXPANDED CITY FACILITIES ARE OR WILL BECOME NECESSARY
  MAINTAIN CONCLUSIONS THAT CO-LOCATED FACILITY, DOWNTOWN LOCATION ARE PREFERRED
  SUPPORT STAFF CONCLUSIONS THAT PERMANENT FUNDING DECISION IS NOT POSSIBLE IN 2020.

## Slide 8: INTERIM COURT IMPROVEMENTS
ENCLOSE BREEZEWAY: EXPANDS WEATHER PROTECTION, ESTABLISHES SEPARATE SECURITY SCREENING AREA

## Slide 9: INTERIM COURT IMPROVEMENTS
ENCLOSURE CREATES ADDITIONAL EASTERN DOORWAY, MODIFIES EXISTING INTERIOR DOORWAYS, REPLACES EXISTING ROOF IN THIS AREA
MODIFICATION TO CHAMBER DOORS: FACILITATES SECURITY AND COVID ENTRY/EXIT RESTRICTIONS

## Slide 10: INTERIM COURT IMPROVEMENTS
COST ESTIMATE (PRE-BID): $400,000
  A BUDGET AMENDMENT WILL BE REQUIRED
  THE CITY CAN SUSTAIN THIS COST, UTILIZING GENERAL FUND, REET, CARES FUNDING
TIMELINE: 36-40 WEEKS
  CONTRACT WILL SPECIFY FOUR 10-HOUR SHIFTS PER WEEK

## Slide 11: INTERIM COURT IMPROVEMENTS
DECISION POINTS:
  NATURE OF IMPROVEMENTS: MINIMUM TO COMPLY WITH SAFETY AND SECURITY STANDARDS. IMPROVEMENTS ARE PROFESSIONALLY DESIGNED AND COMPLETE, BUT DO NOT RESOLVE THE MANY LONG-STANDING ISSUES.
  BID AWARD: THE COST OF CONSTRUCTION WILL HAVE FEW MEANINGFUL VARIABLES THAT THE CITY CAN INFLUENCE; STAFF CAN FIND NO BENEFIT IN FURTHER DELAY

## Slide 12: TEMPORARY COURT DISPLACEMENT
JURY TRIALS: MOUNTAIN VIEW ELEMENTARY MEETING ROOM (PREFERRED OPTION)
  CITY/ DISTRICT AGREEMENT WILL BE REQUIRED (OCT. 5 COUNCIL)
  TURN-KEY READY; REQUIRES ONLY AUDIO, JUDGE PLATFORM (CITY-OWNED)

## Slide 13: TEMPORARY COURT DISPLACEMENT
COURT: OPTIONS UNDER REVIEW
  COURT MAY CONTINUE DURING SOME CONSTRUCTION
  POTENTIAL TO SUSPEND COURT PERIODICALLY (BASED ON CONSTRUCTION)
  PIONEER PAVILION
  MT VIEW ELEMENTARY
CONCLUSIONS
  SEVERAL GOOD OPTIONS
  LONG CONSTRUCTION PERIOD MAY REQUIRE MULTIPLE OPTIONS

## Slide 14: TEMPORARY COURT DISPLACEMENT
DECISION POINTS
  DISTRICT/CITY USE OF MT VIEW ELEMENTARY FOR JURY TRIALS (AND POTENTIALLY COURT): OCTOBER 5
  COURT DISPLACEMENT: ARE THEY ANY OPTIONS THAT COUNCIL IS UNCOMFORTABLE WITH? MOST SCENARIOS WILL NOT REQUIRE FURTHER COUNCIL APPROVAL.

## Slide 15: PERMANENT FACILITIES
INITIAL 2020 PLANS TO DEVELOP PLANS WERE SCALED BACK
  FACILITY PLANNING DOCUMENTS FROM ~2005-2019 PROVIDE DEEP BACKGROUND
  PLANNING DOCUMENTS ARE DATED
  RECENT FACILITY PLANNING TOOK A SOLUTION-BASED APPROACH, RATHER THAN DOCUMENTING THE NEEDS

## Slide 16: PERMANENT FACILITIES
CONCLUSIONS
  ADVANCEMENTS IN PLANNING COULD STILL BE MADE IN 2020, FOR LESS COST
    RE-ASSESSMENT OF NEEDS
    EARLY DISCUSSION OF CONCEPTUAL ARCHITECTURAL GOALS
    NARROWING DOWN (OR SELECTION OF) PREFERRED LOCATION(S)
FUNDAMENTAL 2020 GOAL: UNDERSTAND WHO WE ARE, WHAT WE NEED, AND WHERE WE WANT TO BE – AND BE ABLE TO PROVIDE THAT INFORMATION TO A DESIGN TEAM IN THE FUTURE.

## Slide 17: PERMANENT FACILITIES
CITY HAS CONTRACTED WITH JANELLE DIXON, RECENT WSU ARCHITECTURAL SCHOOL MASTERS GRADUATE
  SCOPE INCLUDES NEEDS SURVEY/ASSESSMENT, GENERAL ARCHITECTURAL GOALS, INITIAL SPACE PROGRAMMING, ASSISTANCE IN SITE SELECTION

## Slide 18: PERMANENT FACILITIES
SURVEY
  INTENDED TO IDENTIFY SPACE NEEDS, RELATIONSHIP BETWEEN DEPARTMENTS.
    SURVEY IS STAFF-LEVEL, INITIATED WEEK OF SEPT. 14TH
    KEY CHANGE FROM PREVIOUS ANALYSIS: INCLUDES UPDATED ASSUMPTIONS, RAW NUMBERS WILL BE REFINED AND ANALYZED (ELIMINATION OF REDUNDANCIES, CLARIFICATION OF DIFFERENT EXPECTATIONS AMONGST DEPARTMENTS)
    ANTICIPATE MODERATELY LESS SPACE NEEDS THAN PREVIOUS PLANNING EXERCISE

## Slide 21: PERMANENT FACILITIES
LOCATION
  STAFF DOES NOT BELIEVE THAT ADDITIONAL PLANNING BEYOND A NEEDS ASSESSMENT CAN BE COMPLETED UNTIL A SITE IS IDENTIFIED AND SECURED.
    ANY BUILDING DESIGN WILL RELY HEAVILY ON SITE CONDITIONS, CONFIGURATION, AND SIZE
    PLANNING FOR A LOCATION NOT CURRENTLY UNDER CITY CONTROL WILL REQUIRE ADDITIONAL UP-FRONT COSTS (LEASE, OPTIONS, PURCHASE)
    DELAY IN FURTHER PLANNING UNTIL A NEW SITE IS SECURED COULD RESULT IN IMPACTS TO CITY SERVICES

## Slide 22: PERMANENT FACILITIES
LOCATION
  STAFF RECOMMENDS REDUCING SCOPE OF POTENTIAL LOCATIONS TO EXISTING DOWNTOWN CITY PROPERTIES
CIVIC CAMPUS
PIONEER PAVILION FIELD
COUNCIL CHAMBERS

## Slide 26: PERMANENT FACILITIES
DECISION POINT:
  THE CITY COUNCIL IS ASKED TO CONSIDER STAFF’S RECOMMENDATION THAT THE CIVIC CAMPUS SITE BE CONSIDERED THE PREFERRED ALTERNATIVE. NO DECISION IS EXPECTED TONIGHT.
    STAFF WOULD SEEK TO DEVELOP SPACE PROGRAMMING REQUIREMENTS AND CONCEPTUAL ARCHITECTUAL CONFIGURATIONS ON THIS SITE ONLY IN 2020 (NO ADDITIONAL FUNDING IS NECESSARY)
    SUBSEQUENT (2021 AND BEYOND) BUDGET EXPENDITURES WOULD BE BASED ON THE CIVIC CAMPUS SITE, UNLESS OTHERWISE DIRECTED BY COUNCIL

## Slide 27: PERMANENT FACILITIES
CONCLUSIONS:
  STAFF BELIEVES 2020 SPACE NEEDS AND PROGRAMMING WILL RESULT IN A DURABLE DOCUMENT FOR CONSTRUCTION THIS DECADE
  THE CIVIC CAMPUS SITE HAS CONSISTENTLY BEEN IDENTIFIED AS A PREFERRED SITE THROUGH PREVIOUS STUDIES, WITH THE EXCEPTION OF FLOODPLAIN AND CRITICAL AREAS CONCERNS, WHICH STAFF BELIEVE WERE GIVEN UNDUE WEIGHT BASED UPON DEVELOPMENT OPTIONS AND BUILDING LOCATION